Implementation Details and Status

BECE497J Project I | Review 2 — Machine Learning-Assisted Routing Congestion Predictor for RV32I Processor

| Module | Tools / platform | Status |
| --- | --- | --- |
| Web tool: parameters, presets, editable M1–M10 track capacity | HTML/JS, GitHub Pages | Done |
| Verilog editor, gate-level schematic, signal readout | Yosys, DigitalJS, SkyWater 130nm cells | Done |
| Prediction dashboard: feasibility, bottleneck layer, thermal risk, pin density, HPWL | XGBoost backend, Flask / Client ML API | Done |
| Layer density viewer and "Suggest a fix" (Automated routing capacity headroom expansion) | Web tool (Interactive UI & Engine) | Done |
| Dataset: OpenROAD sweeps, feature extraction, ground-truth labels, train/test split | OpenROAD, Python, Cadence flow data | In progress [update] |
| Final congestion validation & signoff in Cadence Genus + Innovus | Cadence Genus, Innovus | Pending [update] |
| Model benchmarking: Random Forest vs. XGBoost comparison, hyperparameter tuning, fix validation | scikit-learn, XGBoost, Colab | Pending [update] |

Target for Review 2: about 40% of the project work complete.